# CSC154 Software Development

# Sprint 3 Review Deliverable

Project Name: Phoenix Video Rental System

Team Number: Group 7

Project Manager: Krithika Krishnan

Team Members: Yuki Fukushima, Brannon Christopher Copeland, Francis Giles, Makalo Charles

Sprint 3 Dates: 03/11/2026 – 03/31/2026

-------------------------------------------------------------------------------------------------------------------

### Sprint 3 Goal Review

Sprint Goal

To design the system’s high-level architecture and components, and to complete, review, and finalize the Software Requirements Specification (SRS) Version 2 based on feedback.

_________________________________________________________________________

Goal Status (Completed / Partially Completed / Not Completed):

Completed

_________________________________________________________________________

Explanation:

Everything went well with the planning, and most of the SRS reports were completed on time, which made it much easier to edit the final version based on feedback from previous reports.

_________________________________________________________________________

### Work Completed in Sprint 3

| Backlog Item | Task Description | Status | Team Member |
| --- | --- | --- | --- |
| Create Data flow diagram | Add data flow diagram to SRS report. | Done | Francis Giles |
| Create Movie Class/module diagram | Add the movie class or module diagram to SRS report | Done | Yuki Fukushima |
| Sprint 3 deliverables | This weeks sprint 3 deliverables | Done | Makola Charles/Krithika krishnan |
| Final SRS report version 2 | Correct the mistakes from the previous feedback and draft version 2 of SRS report | Done | Brannon Copeland/ Krithika krishnan |
| Sprint 3 Week 2 progress report | Sprint 3 Week 2 progress report | Done | Krithika Krishnan |

- Work Not Completed (if applicable)

None for this week. Everything going as planned.

- Project Board Update