# CSC154 Software Development

# Project Weekly Status Report

Project Name: Phoenix Video Rental

Team Number: Group 7

Project Manager: Krithika krishnan

Team Members: Yuki Fukushima, Brannon Christopher Copeland, Francis Giles, Makalo Charles

Date Range (MM/DD – MM/DD): 3/11– 3/17

- Tasks Scheduled for This Week:

- Sprint 2 Retrospective and Sprint 3 Planning.

- draft of Software Requirements Specification (SRS) version 2

- Sprint 3 Week 1 Progress Status Report.

- Create Sprint 3 planning board in jira

- Tasks Completed This Week:

- Sprint 2 Retrospective and Sprint 3 Planning.

- draft of Software Requirements Specification (SRS) version 2

- Sprint 3 Week 1 Progress Status Report.

- Create Sprint 3 planning board in jira

- Issues / Blockers:

- Some are not available for the status meeting so it was difficult to discuss about the sprint 3 planning for jira board.

- We are not using git as efficiently for file sharing and collaboration

- Changes to Project Plan (if any):

- Change(s): None at this time

- Reason(s):

- Contributions by Team Members (type the name of project manager and each member, describe the specific tasks completed by the PM and each member.):

- Project manager (Krithika krishnan): This week I managed the Jira board by creating and assigning tasks for Sprint 2 and tracking the progress of each member. I made sure all deliverables were completed and submitted. I also worked as a developer along with Makola Charles, where we handled both frontend and backend frameworks and started implementing core features of the system.

- Member 1(Yuki Fukushima): Yuki worked on use case diagrams and use case scenarios. She completed the use case diagram and updated the task status on the Jira board. She also helped in refining requirements based on the diagram.

- Member 2(Brannon c copeland): Brannon worked on test cases and testing strategies . He broke down features into smaller tasks and moved them across the board (To Do, In Progress, Done). He also helped clarify requirements for development.

- Member 3(Francis Giles): Francis focused on reviewing SRS documentation and created Entity relationship diagram and UI wireframe. She’s taking care of database design modules for our project.

- Member 4(Makola Charles): He helped with requirements gathering for hardware and system architecture. He also helped to build SRS versions.

- Member 5(): ______________________

- Tasks Planned for next week:

- Design user experience

- Identity user roles

- Design security

- Integrate Security, hardware, UX and architecture into SRS.

- Team Collaboration Notes

Our team usually meets once a week and most members are able to attend. Communication and participation vary between members, but we are continuing to work together to complete the project deliverables. Some tasks occasionally need additional support close to the deadline, and we are working on improving coordination and collaboration within the team.