# CSC154 Software Development

# Sprint 2 Retrospective Deliverable

Project Name: Phoenix Video Rental

Team Number: Group 7

Project Manager: Krithika Krishnan

Team Members: Yuki Fukushima, Brannon Christopher Copeland, Francis Giles, Makalo Charles.

Sprint 2 Dates: 03/11/2026 - 03/17/2026

--------------------------------------------------------------------------------------------------

### Sprint Summary

During Sprint 2, the team completed most parts of the SRS Version 1. We worked on project description, user stories, use cases, and requirements (business, user, functional, and non-functional). We also created initial diagrams and organized tasks using Jira. The main outcome was submitting the SRS draft and improving documentation structure.

- What Went Well

- Team members got familiar with jira and using git repo for sharing the files.

- SRS documentation progress was good so far.

- User stories and requirements were clearly defined. Use case diagrams are created for clearer version.

- Jira board helped in tracking tasks and updated the backlogs for future sprints.

- Collaboration between team members was smooth.

- What Did Not Go Well

- Some delays in file submissions due to technical issues (OneDrive/laptop problems)

- Minor confusion about SRS format and template requirements

- Some tasks needed rework after feedback

- Using git for sharing files is still in learning process. Will try to use git more this sprint 3.

- Lessons Learned

- Need to follow SRS template more carefully

- Better to start tasks early to avoid last-minute issues

- Communication should be clearer when assigning tasks

- Version control and file management should be improved

### Team Collaboration and Communication

The team worked well together and communicated regularly. Most members participated actively and completed their tasks. However, there is still room to improve coordination and quicker responses during discussions.

### Tools and Process Evaluation

Jira was useful for managing tasks and tracking progress. It helped assign responsibilities clearly. However, some team members were not fully comfortable using it. Scrum process was followed but can be improved with better planning and clearer task breakdown.

- Overall Team Satisfaction

Rate : 3.5/5

Comments: Overall, the sprint was successful as we completed the SRS draft and made good progress. Some small issues were there, but the team handled them well. With better planning and communication, the next sprint can be even better.